# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 08-12-2025 |
| --- | --- |
| Team ID | SWUID60312 |
| Project Name | Freelance Finder |
| Maximum Marks | 5 Marks |

| Sprin t | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Point s | Prio rity | Team Member s |
| --- | --- | --- | --- | --- | --- | --- |
| Sprin t-1 | User Authenticati on | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medi um |  |
| Sprin t-2 | Job Posting & Browsing | USN-3 | As a client, I can post a freelance job. | 2 | High |  |
| Sprin t-3 | Application & Messaging | USN-4 | As a freelancer, I can browse and filter jobs. | 3 | High |  |
|  |  | USN-5 |  | 2 | High |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks) Product Backlog & Sprint Schedule

|  |  |  | As a freelancer, I can apply for jobs. |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | USN-6 | As a user, I can send/receive messages. | 2 | Medi um |  |
| Sprin t-4 | Payment Integration & Reviews | USN-7 | As a client, I can pay freelancers securely. | 3 | High |  |
|  |  | USN-8 | As a user, I can leave a review after project completion. | 2 | Medi um |  |
|  |  | USN-9 | As a user, I can change my password. | 2 | Medi um |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Durat ion | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 October 2025 | 2 november2025 | 20 | 2 november 2025 |
| Sprint-2 | 20 | 6 Days | 3 October 2025 | 4 november 2025 | 20 | 4 november 2025 |
| Sprint-3 | 20 | 6 Days | 5 October 2025 | 6 november 2025 | 20 | 6 november 2025 |
| Sprint-4 | 20 | 6 Days | 7 October 2025 | 8 november 2025 | 20 | 8 november 2025 |